# Q2 Product Planning Meeting

Date: September 10, 2024

Attendees: John Smith, Maria Garcia, Alex Chen, Emma Wilson

Duration: 60 minutes

# Executive Summary

The Q2 product planning meeting focused on prioritizing feature development for the upcoming quarter. The team reviewed customer feedback from the recent survey and identified three key areas for improvement: user onboarding, performance optimization, and mobile responsiveness.

After extensive discussion, the team aligned on a phased approach that balances quick wins with longer-term strategic investments. The engineering team confirmed capacity for the proposed roadmap, with some adjustments to timeline for the mobile features.

# Decisions Made

- Prioritize onboarding improvements - The new user onboarding flow will be redesigned and launched by end of October.

- Defer mobile app v2 - Mobile app major update pushed to Q3 due to resource constraints.

- Hire additional frontend developer - Approved headcount for one senior frontend developer to support Q2 goals.

# Action Items

| Action Item | Owner | Due Date | Priority |
| --- | --- | --- | --- |
| Create onboarding wireframes | Maria | Sep 20 | High |
| Post job listing for frontend dev | John | Sep 15 | High |
| Document mobile v2 requirements | Alex | Oct 1 | Medium |

# Open Questions

- What is the budget allocation for the new developer hire?

- Should we consider a contractor for the mobile v2 work in Q3?

# Follow-Up Message

Subject: Meeting Follow-up - Q2 Product Planning (Sep 10)

Hi team,

Thanks for a productive planning session today. We've aligned on prioritizing the onboarding redesign for Q2, with mobile v2 moving to Q3. The key next steps are wireframes from Maria by Sep 20 and the dev job posting from John by Sep 15.

Please review the full notes above and let me know if I missed anything. Our next sync is scheduled for September 24.

Best regards,

Emma